✅ Lift-and-Shift SharePoint to AWS EC2 Using MGN

🧱 Typical SharePoint Farm Components

| Role | Example Server | Notes |
| --- | --- | --- |
| Web Front-End | SP-WFE-01 | IIS, serves SharePoint sites |
| App Server | SP-APP-01 | Runs Central Admin, Search, Workflows |
| SQL Server | SP-DB-01 | Stores SharePoint content/config DBs |

🛠️ Pre-Migration Checklist

- Assess SharePoint Topology:

  - Number of servers (WFE, App, SQL).

  - Windows/SharePoint versions.

  - Licensing status.

- Confirm Networking Plan:

  - VPC in AWS with private subnets.

  - Security groups for RDP, SQL, HTTP/S.

- Ensure Active Directory:

  - Extend AD to AWS (via VPN/AD Connector).

  - Or set up AWS Managed AD (for authentication).

🔄 Migration Steps

Step 1: Prepare AWS Application Migration Service

- Go to AWS MGN console.

- Configure:

  - Replication Template: default subnet, EBS volume type, tags, encryption.

  - Launch Template: instance types, AMIs, security groups, monitoring.

  - Post-launch Template: install CloudWatch Agent, domain join (optional).

Step 2: Install MGN Agent on Azure/On-prem VMs

Do this on each SharePoint and SQL server:

- Create an IAM user with policy: AWSApplicationMigrationAgentInstallationPolicy.

- Download the agent installer.

- On each source VM (as Administrator):

bash

CopyEdit

MGNInstaller.exe --aws-access-key-id XXXXXX --aws-secret-access-key YYYYYY --region us-east-1

Select drives (e.g., C:, F: for SharePoint data).

✅ Ensure all related VMs are installed at once to maintain application consistency.

Step 3: Monitor Replication

- MGN console shows each server in "Ready for Testing" state after syncing.

- Wait for 100% data replication.

- You’ll see an automatically created replication server (temporary EC2 instance).

Step 4: Launch Test Instances (Highly Recommended)

- Select all SharePoint servers and click "Launch Test Instances".

- Validate:

  - IIS/SharePoint site access

  - Central Admin

  - SQL connectivity

  - Authentication to AD

  - Custom services (Workflows, Search)

💡 Use a bastion host or Session Manager to access EC2 in a private subnet.

Step 5: Mark as Ready for Cutover

- Once all tests are passed, mark each instance as "Ready for Cutover".

Step 6: Perform Cutover

- Click Launch Cutover Instances.

- New EC2 instances will be created.

- Test DNS, endpoint routing, file access, and SharePoint site accessibility.

Step 7: Post-Cutover Actions

- Attach Elastic IP for external access (if needed).

- Join to domain (if not handled during post-launch).

- Attach additional EBS volumes if any were left out.

- Update DNS (Route53 or on-prem).

- Monitor with CloudWatch or set up AWS Backup.

🧠 Additional Recommendations

| Task | AWS Service |
| --- | --- |
| SQL Modernization | Amazon RDS for SQL Server (after migration) |
| File Share | Amazon FSx for Windows File Server |
| Monitoring | Amazon CloudWatch Logs & Metrics |
| Backup | AWS Backup or manual EBS Snapshots |
| High Availability | Use Auto Recovery and Multi-AZ design later |